Universidad de Guadalajara

Centro Universitario de los Valles

Configuration identification report

Subject: 	Administración de la configuración del software.

Teacher: 	Zatarain Duran Omar Ali.

Version: 	4

Autor:	Nava Cervantes José Manuel.

What conditions can we accept?

- Policies: Changes cannot force the team to work more than 12 hours a day.

- Budget: The maximum allowed financial cost should not exceed the 20% of the total budget (previously accepted in the contract), only when the project is completed at the 60% or when the changes affect the main objective of the project.

- Development: Each requested change cannot exceed 10% of the total number of lines of code or module proposed at the contract.

- Human resources: The hiring time for extra personnel, in case of accepting the change, must be at least 7 consecutive business days.

- Time: Changes are only accepted when the project progress is less than 50% or in half the time agreed in the contract. If more than half the time agreed with the stakeholders is required, in case of accepting the change, the contract will be rewritten, modifying the clauses according to the Configuration identification report.

Classification of CR.

Critical / Urgent:

- Legal situations.

- When the changes are in the limit of policies.

- The changes can affect the main functionalities.

Medium:

- It is not the legal situation, but necessary for the system.

- The CR is out of time, budget, code, etc., but can be implement with another contract.

Low:

- It is no necessary to the system, but the stakeholders to want it.

- It is in time, budget, code, human resource and not affect any main objectives.

# CR01.- Create a module that sends the attendance to an external surveillance system that fulfills a mandatory government law.

Critical / Urgent:

-The system cannot go out without this requirement because is a legal situation.

-It is another module, we need more time (2 months), code (1000 lc), changes

in design (SRS, SDD), budget (48,000), human resources (senior).

| Strengths | Weaknesses |
| --- | --- |
| What do you do well? What unique resources can you draw on? What do others see are your strengths? | What could you improve? Where do you have fewer resources than others? What are others likely to see as weaknesses? |
| - It is relatively easy to design and implement this module. - Only is necessary to hire another programmer. | - This change is obligatory for legal situation. |
| Opportunities | Treats |
| What opportunities are open to you? What trends could you take advantage of? How can you turn your strengths into opportunities? | What threats could harm you? What is your competition doing? What treats do your weaknesses exposes to you? |
| - We can use frameworks and libraries of open source. | - Mandatory government law. If this CR is not implemented, the system cannot operate by law. |

# CR02.- A cryptographic method should be used to transform transmission data for privacy purposes.

Low:

- It is necessary to implement a crypto system, as we are working with personal data.

- We need only a few changes in the documents (SRS, SDD), 2 days more, only 1 programmer, one method more (100 line of code) and 1000 extra pesos.

| Strengths | Weaknesses |
| --- | --- |
| What do you do well? What unique resources can you draw on? What do others see are your strengths? | When I don’t have enough resources |
| -Relative ease of design and implementation. -With 300-1000 lines of code is enough. | - We use biometric data and we don’t have biometric databases. - Only we need to hire one more programmer. |
| Opportunities | Treats |
| When I don’t have some, but I can get it or I can improve. | What threats could harm you? What is your competition doing? What treats do your weaknesses exposes to you? |
| - Use of the framework for Encryptation are open source and free software. | -All the Encryptation methods have some vulnerability. - Cost for implementation. - |

# CR03.- The client asks for a resilient version of Viola-Jones algorithm to detect the face of a handicapped person who only has one eye.

This CR is regular because to include people is necessary and forms a socially responsible company.

Swot Matrix

| Strengths | Weaknesses |
| --- | --- |
| What do you do well? What unique resources can you draw on? What do others see are your strengths? | What could you improve? Where do you have fewer resources than others? What are others likely to see as weaknesses? |
| -We will design a inclusive system. -More robust system because we use neural network. | -This change could be expensive. - This change could delay the planned times. |
| Opportunities | Treats |
| What opportunities are open to you? What trends could you take advantage of? How can you turn your strengths into opportunities? | What threats could harm you? What is your competition doing? What treats do your weaknesses exposes to you? |
| - We can use open-source frameworks and libraries. - The new board is more robust and faster, therefore the processing speed will be increased. | - The Financial department would not authorize the budget. |

Conclusions.

For the first CR, as the main objective of the project is not changed and the stakeholders assume the cost; as well as the need to create a product that complies with the law, this change is accepted.

For second CR, since it does not exceed the budget or change the main objective, as well as the project has not advanced up to 50%, this change is accepted.

On the other hand, in the third CR, as a more powerful device is required, it will be accepted if the stakeholders assume the position that exceeds the initial budget and the codification, established in the policies.